PRODUCT REQUIREMENTS DOCUMENT

NISIT INTEGRATED HUMAN RESOURCES MANAGEMENT PORTAL

Client: National Institute for Standards & Industrial Technology (NISIT)

Product: NISIT Integrated HR Portal

Prepared for: NISIT

Prepared by: Lanframe Technology

Document Type: Product Requirements Document

Version: 1.0

Status: Draft for Discovery and Requirements Validation

Date: August 2026

Classification: Confidential

# 1. DOCUMENT CONTROL

| Item | Detail |
| --- | --- |
| Document | Product Requirements Document |
| Product | NISIT Integrated HR Portal |
| Client | National Institute for Standards & Industrial Technology |
| Supplier | Lanframe Technology |
| Version | 1.0 |
| Status | Draft / Discovery Baseline |
| Primary Audience | NISIT Executive Management, HR, ICT, Finance and Project Team |
| Source Baseline | Lanframe HR Portal Proposal for NISIT, August 2026 |
| Requirements Status | To be validated during Discovery |
| Proposed Delivery | Phased |
| Target Platform | Cloud-hosted, responsive web application / PWA |

# 2. EXECUTIVE SUMMARY

NISIT requires a unified Human Resources platform that centralises employee information, automates HR processes, provides employee and manager self-service, strengthens governance and improves access to workforce information.

The proposed HR Portal will provide a single source of truth for employee information and support the complete employee lifecycle from recruitment and onboarding through employment, development, leave, benefits, performance management, contract management and eventual offboarding.

The source proposal defines the principal objectives as centralising HR data, automating core HR functions, improving onboarding, providing real-time reporting and compliance dashboards, providing employee self-service and improving HR data accuracy and reducing duplication (Lanframe Technology, 2026).

# 3. PRODUCT VISION

## 3.1 Vision Statement

To provide NISIT with a secure, intelligent and user-centred digital HR platform that serves as the authoritative source of workforce information and enables efficient management of the complete employee lifecycle.

## 3.2 Product Principles

Employee-centred.

Secure by design.

Mobile-responsive.

Modular.

Configurable.

Auditable.

Integration-ready.

Data-driven.

Scalable.

Maintainable.

Accessible.

Designed for long-term organisational use.

# 4. BUSINESS PROBLEM

NISIT's HR operations may involve multiple processes, documents, spreadsheets, approvals and information sources. This creates potential challenges including duplicated employee information, manual HR processes, inconsistent records, delays in approvals, limited visibility of workforce information, fragmented employee documentation, difficulty tracking contracts and probation, manual leave administration, limited management visibility, difficulty tracking training and certification, manual recruitment processes and limited auditability.

The proposed HR Portal addresses these challenges by providing an integrated platform.

# 5. PRODUCT OBJECTIVES

OBJ-001: Establish a central authoritative employee record.

OBJ-002: Digitise core HR workflows.

OBJ-003: Reduce manual administrative effort.

OBJ-004: Improve employee access to HR services.

OBJ-005: Improve manager visibility of workforce activities.

OBJ-006: Strengthen HR governance and auditability.

OBJ-007: Improve workforce reporting.

OBJ-008: Provide a scalable technical foundation for future HR functionality.

OBJ-009: Support integration with NISIT's existing ICT ecosystem.

OBJ-010: Provide secure and controlled access to HR information.

# 6. PRODUCT SCOPE

## 6.1 In-Scope Modules

Authentication and Identity Management

Employee Records

Organisation Management

Organisation Chart

Onboarding

Offboarding

Contract Management

Leave Management

Attendance

Benefits Administration

Housing Scheme

Performance Management

Training and Certification

Recruitment / Applicant Tracking

Employee Self-Service

Manager Self-Service

Document Management

HR Letters and Certificates

Notifications

Dashboards

Reporting and Analytics

Role-Based Access Control

Audit Logging

Data Migration

System Administration

Integration Services

## 6.2 Out of Scope

Replacement of an existing payroll system.

Full payroll processing.

Full accounting/ERP replacement.

Native Android application.

Native iOS application.

Biometric hardware procurement.

Physical access-control systems.

Enterprise-wide document management replacement.

Unspecified third-party HRIS replacement.

Data migration beyond the agreed migration scope.

Custom integrations not identified during Discovery.

# 7. USERS AND PERSONAS

| Persona | Primary Responsibilities / Needs |
| --- | --- |
| System Administrator | User management, roles, configuration, security, audit, reference data, integrations. |
| HR Administrator | Employee records, onboarding, offboarding, contracts, leave, benefits, training, documents, reports. |
| HR Manager | HR oversight, approvals, workforce reporting, policy configuration, lifecycle oversight. |
| Director General / Executive | Strategic dashboards, headcount, workforce trends, approvals and compliance. |
| Line Manager | Direct reports, leave approvals, onboarding, performance, team dashboards, alerts. |
| Employee | Profile, leave, documents, HR letters, training, benefits, performance and development. |
| Recruitment Officer | Vacancies, requisitions, candidate pipeline, interviews, offers and hiring. |
| ICT Administrator | Identity integration, technical configuration, integrations and technical audit. |
| Auditor / Compliance User | Read-only authorised records, audit trails and compliance reports. |

# 8. ACCESS CONTROL MODEL

The system shall implement Role-Based Access Control (RBAC). The permission model should follow: User → Role → Permission → Resource → Action → Data Scope.

## 8.1 Core Actions

View

Create

Edit

Delete

Approve

Reject

Submit

Export

Download

Print

Configure

Administer

## 8.2 Data Scopes

Own record

Direct reports

Department

Business unit

Location

Organisation-wide

Specific record type

Specific field

## 8.3 Sensitive Fields

Salary

Bank information

Identity documents

Disciplinary records

Confidential performance information

Sensitive HR documents

# 9. AUTHENTICATION

Secure username/password authentication where required.

Enterprise SSO.

Azure AD / Microsoft Entra ID.

Active Directory integration.

SAML 2.0.

OAuth 2.0.

MFA for privileged users.

## 9.1 Session Management

Secure sessions.

Configurable inactive-session timeout.

Logout from all sessions.

Protection against session fixation.

Appropriate session lifecycle controls.

# 10. EMPLOYEE MASTER RECORD

## 10.1 Objective

Create a single authoritative record for each employee.

## 10.2 Employee Profile

Personal information: Employee ID, names, preferred name, date of birth, gender, nationality, identification information and photograph.

Contact information: personal email, work email, telephone, alternative telephone, residential address and postal address.

Emergency contacts: name, relationship, telephone, email and address.

Employment information: employee number, employment type, position, grade, department, unit, location, supervisor, start date, probation date, contract start, contract end and employment status.

Financial information, subject to NISIT policy: bank, account number, account name and payment details.

Configurable custom fields.

# 11. ORGANISATION MANAGEMENT

Organisation structure

Departments

Divisions

Units

Locations

Positions

Grades

Reporting lines

Supervisors

Vacancies

Historical organisational changes

# 12. ORGANISATION CHART

Interactive organisation chart.

Navigate organisational hierarchy.

Drill into departments.

View reporting lines.

Identify managers.

View employee counts.

Search employees.

Filter by location.

Filter by department.

# 13. ONBOARDING

The onboarding workflow shall support: Candidate Hired → Employee Record Created → Onboarding Workflow Generated → Tasks Assigned → Documents Submitted → Approvals → IT/HR/Manager Actions → Onboarding Completed.

Configurable onboarding checklists.

Tasks by role, department and location.

Assignments to HR, ICT and managers.

Deadlines and reminders.

Overdue escalation.

Document collection.

Policy acknowledgements.

E-signature integration where approved.

# 14. OFFBOARDING

Resignation

Retirement

Termination

Contract expiry

Other approved separation reasons

Exit checklists

Manager actions

Asset return

ICT access revocation

Exit interview

Final documentation

Employee status changed to separated

# 15. CONTRACT LIFECYCLE MANAGEMENT

Contract templates

Merge fields

Contract generation

Contract versions

Amendments

Approvals

E-signature

Contract storage

Probation reminders

Renewal reminders

Contract expiry alerts

# 16. LEAVE MANAGEMENT

## 16.1 Leave Types

Annual

Sick

Maternity

Paternity

Unpaid

Public holiday

Additional NISIT-configurable types

## 16.2 Leave Policies

Policies should support configuration by employee grade, tenure, employment type and other approved policy dimensions.

## 16.3 Leave Workflow

Employee → Submit Leave Request → System Validates Balance → Manager Approval → HR Review (if required) → Approved / Rejected → Calendar Updated → Notifications.

# 17. ATTENDANCE

Attendance records

Working days

Absences

Late arrivals

Early departures

Time-clock integration

Biometric integration

File imports

Attendance reports

# 18. BENEFITS ADMINISTRATION

Benefits catalogue

Eligibility rules

Employee benefit status

Benefit elections

Open-enrolment periods

Notifications

Benefits summary

Examples include health insurance, allowances and housing scheme functionality.

# 19. HOUSING SCHEME

Housing scheme configuration

Eligibility rules

Tenure criteria

Grade criteria

Employment-type criteria

Applications

Approval routing

Application status

Decision history

Confirmation letters

# 20. TRAINING AND CERTIFICATION

Training catalogue

Courses

Training providers

Course assignments

Training schedules

Enrolment

Completion records

Certificates

Certification expiry

Renewal reminders

Compliance reporting

# 21. PERFORMANCE MANAGEMENT

Annual appraisal

Mid-year review

Probation review

Configurable review cycles

Goals

Goal progress

Goal outcomes

360-degree feedback

OKR tracking

Automated review scheduling

Review reminders

# 22. RECRUITMENT / ATS

## 22.1 Vacancy

Job requisition

Position

Department

Hiring manager

Approval

Vacancy status

## 22.2 Candidate

Candidate profile

CV

Application

Screening

Interview

Assessment

Offer

Hiring decision

## 22.3 Pipeline

Applied → Screened → Shortlisted → Interview → Selected → Offer → Hired

A successful candidate shall be convertible into an employee record without duplicate data entry.

# 23. EMPLOYEE SELF-SERVICE

View profile

Update permitted personal information

Submit leave

View leave balance

Track leave status

View documents

Request HR letters

Access tax documents where available

View benefits

View training

View certification status

View development history

Participate in performance workflows

# 24. MANAGER SELF-SERVICE

View direct reports

View team headcount

Approve leave

View leave calendar

Approve onboarding tasks

Conduct performance reviews

Monitor goals

Receive probation alerts

Receive contract renewal alerts

Access authorised employee information

# 25. DOCUMENT MANAGEMENT

## 25.1 Document Categories

Employment contracts

Identification

Qualifications

Certificates

HR letters

Performance documents

Training documents

Benefits documents

Housing documents

Recruitment documents

## 25.2 Document Features

Upload

Download

Preview

Categorisation

Versioning

Metadata

Permissions

Retention

Audit history

Controlled deletion

Document expiry

Secure sharing where authorised

# 26. HR LETTER GENERATION

Employment verification

Salary confirmation

Service letters

Confirmation letters

Appointment letters

Contract-related letters

Template merge fields

# 27. NOTIFICATION ENGINE

In-app notifications

Email

SMS subject to integration scope

Configurable notification events

Leave events

Contract/probation alerts

Training/certification alerts

Onboarding alerts

Performance alerts

Housing decisions

# 28. DASHBOARDS

| Dashboard | Indicative Information |
| --- | --- |
| Executive | Headcount, departments, locations, workforce trends, leave, attendance, turnover, training compliance, approvals. |
| HR | Employee lifecycle, onboarding, offboarding, contracts, probation, leave, training, recruitment, performance, benefits. |
| Manager | Direct reports, leave, attendance, performance, goals, onboarding, contract alerts and approvals. |

# 29. REPORTING AND ANALYTICS

## 29.1 Standard Reports

Headcount

Employee demographics

Turnover

Leave utilisation

Attendance

Training compliance

Certification expiry

Contracts

Probation

Recruitment

Performance

Benefits

Housing

## 29.2 Report Builder

Select fields

Apply filters

Group data

Sort

Export

Save reports

Schedule reports

## 29.3 Export Formats

Excel

PDF

CSV

# 30. AUDIT LOGGING

User

Action

Module

Record

Timestamp

IP address where appropriate

Previous value

New value

Operation result

Relevant metadata

Audit records shall be protected against unauthorised alteration.

# 31. DATA MIGRATION

Migration workflow: Source Data → Data Profiling → Cleansing → Mapping → Transformation → Validation → Test Load → User Validation → Production Load → Parallel Run → Sign-off.

Potential sources include spreadsheets and HRIS exports.

Use Cleanse → Transform → Validate → Load.

Conduct migration rehearsal and validation.

# 32. DATA QUALITY

Required fields

Data types

Validation rules

Duplicate detection

Referential integrity

Controlled reference data

Consistent employee identifiers

# 33. INTEGRATIONS

| Area | Potential Integrations |
| --- | --- |
| Identity | Microsoft Active Directory, Microsoft Entra ID / Azure AD, SAML 2.0, OAuth 2.0 |
| Productivity | Microsoft 365, Google Workspace, email, calendar |
| Documents | SharePoint, OneDrive, Google Drive |
| Attendance | Biometric systems, time clocks, APIs, file imports |

Exact integration approaches shall be confirmed during Discovery.

# 34. API REQUIREMENTS

Versioned REST API

Authentication and authorisation

Validation

Structured error handling

Pagination, filtering and sorting where appropriate

OpenAPI documentation

Core API domains should include: /auth, /users, /roles, /permissions, /employees, /organisation, /positions, /departments, /onboarding, /offboarding, /contracts, /leave, /attendance, /benefits, /housing, /performance, /goals, /training, /certifications, /recruitment, /candidates, /documents, /notifications, /reports, /audit and /configuration.

# 35. DATABASE REQUIREMENTS

Referential integrity

Transactions

Indexing

Historical records

Soft deletion where appropriate

Audit relationships

Configurable fields where required

PostgreSQL is the preferred database for the proposed implementation.

# 36. HIGH-LEVEL DATA MODEL

Core entities include: Organisation, Department, Unit, Location, Position, Grade, User, Role, Permission, Employee, EmployeeContact, EmergencyContact, Employment, EmploymentHistory, Contract, ContractVersion, ContractTemplate, Onboarding, OnboardingTask, Offboarding, OffboardingTask, LeaveType, LeavePolicy, LeaveBalance, LeaveRequest, AttendanceRecord, Benefit, BenefitEligibility, BenefitEnrollment, HousingScheme, HousingApplication, TrainingCourse, TrainingEnrollment, Certification, PerformanceCycle, PerformanceReview, Goal, Feedback, Vacancy, Candidate, Application, Interview, Offer, Document, DocumentVersion, DocumentCategory, Notification, NotificationTemplate, AuditLog, Report and ReportSchedule.

The model shall be refined during technical design.

# 37. SECURITY REQUIREMENTS

## 37.1 Encryption

TLS for data in transit

Encryption at rest

Encrypted database storage

Encrypted object storage

## 37.2 MFA

MFA shall be mandatory for system administrators and privileged users, with broader application according to NISIT security policy.

## 37.3 Least Privilege

Users shall only receive permissions necessary for their responsibilities.

## 37.4 Secure Development

Vulnerability scanning

Penetration testing

OWASP Top 10 review

Dependency scanning

Security-focused code review

# 38. PRIVACY AND DATA GOVERNANCE

Data minimisation

Access controls

Retention policies

Controlled deletion

Consent management where applicable

Data export

Auditability

Appropriate handling of employee records

Final legal and regulatory requirements must be validated with NISIT.

# 39. NON-FUNCTIONAL REQUIREMENTS

| ID | Requirement |
| --- | --- |
| NFR-001 | Performance: normal interactions should meet an agreed performance target. |
| NFR-002 | Availability: target 99.9%, subject to infrastructure and SLA arrangements. |
| NFR-003 | Scalability across employees, users, documents, transactions, departments, locations and integrations. |
| NFR-004 | Maintainability through modular architecture, documented APIs, source control, automated testing, code review and CI/CD. |
| NFR-005 | Responsive desktop, laptop, tablet and mobile interface. |
| NFR-006 | Accessibility aligned with recognised accessibility practices. |
| NFR-007 | Automated backups, monitoring, point-in-time recovery and documented restoration procedures. |

# 40. TECHNICAL ARCHITECTURE

| Layer | Proposed Technology |
| --- | --- |
| Frontend | Next.js + TypeScript |
| UI | Tailwind CSS + shadcn/ui |
| Backend | NestJS + TypeScript |
| Database | PostgreSQL |
| ORM | Prisma |
| Authentication | Enterprise SSO plus secure application authentication where required |
| File Storage | S3-compatible object storage |
| Cache / Jobs | Redis where required |
| API | REST + OpenAPI |
| Deployment | Docker-based environments |
| Source Control | GitHub |
| CI/CD | GitHub Actions or equivalent |

# 41. ENVIRONMENT STRATEGY

Development → Staging → Production

Development: active engineering.

Staging: integration testing, UAT, migration rehearsal and performance testing.

Production: controlled deployment after formal approval.

# 42. DEVOPS REQUIREMENTS

Developer → Git Branch → Pull Request → Automated Tests → Code Review → Merge → Build → Deploy Staging → UAT → Production Approval → Production

No direct unreviewed production deployment should be permitted.

# 43. AI-ASSISTED DEVELOPMENT

Codex or another approved AI engineering assistant may be used for code generation, refactoring, testing, debugging, documentation, repository analysis, migration scripts, API implementation, test generation and code-review assistance.

AI-generated code shall not automatically be considered production-ready. Critical changes require human review, automated testing, security review and acceptance testing.

# 44. USER EXPERIENCE REQUIREMENTS

Consistent navigation

Role-specific dashboards

Responsive layouts

Clear status indicators

Accessible forms

Search

Filtering

Sorting

Pagination

Notifications

Confirmation messages

Error messages

Contextual help

# 45. GLOBAL SEARCH

Authorised global search should support employees, positions, departments, documents, candidates, contracts, training and other indexed records. Search results shall respect RBAC.

# 46. WORKFLOW ENGINE

Submission

Validation

Assignment

Approval

Rejection

Delegation

Escalation

Completion

Potential workflows include leave, onboarding, offboarding, contracts, recruitment, housing, benefits and performance.

# 47. APPROVAL ENGINE

Single approver

Multiple approvers

Sequential approval

Delegated approval

Escalation

Rejection reason

Resubmission

# 48. BUSINESS RULE ENGINE

Leave accrual

Benefit eligibility

Housing eligibility

Approval routing

Contract alerts

Probation alerts

Certification alerts

Training assignments

This reduces the need for code changes whenever HR policy changes.

# 49. NOTIFICATION AND ESCALATION RULES

Notifications should be configurable based on event, user role, department, deadline, escalation period and severity.

Example: Contract expires in 90 days → HR notification; 60 days → HR + Manager; 30 days → HR + Manager + Escalation. Exact thresholds shall be configured by NISIT.

# 50. REPORTING DATA MODEL

Reporting should preferably operate through controlled reporting views rather than unrestricted access to operational tables. This supports performance, security, consistent definitions and future BI integration.

# 51. DATA RETENTION

Employee records

Recruitment records

Contracts

Documents

Audit logs

Performance records

Training records

Actual retention periods shall be determined by NISIT policy and applicable legal requirements during Discovery.

# 52. ARCHIVING

Records should be capable of being archived according to policy. Archived records should remain searchable by authorised users, remain auditable, retain original history and not appear in active operational views unless explicitly requested.

# 53. AUDIT AND COMPLIANCE DASHBOARD

Privileged activity

Failed login attempts

Permission changes

Record modifications

Document access

Exports

Unusual activity

Pending compliance actions

# 54. ERROR HANDLING

User-friendly messages

Technical error identifiers

Server-side logging

Validation messages

Retry mechanisms where appropriate

Graceful degradation

Administrator diagnostics

Sensitive technical information shall not be exposed to ordinary users.

# 55. ACCEPTANCE CRITERIA

Functional requirements are implemented.

Validation rules are implemented.

RBAC is enforced.

Audit logging is implemented where required.

Unit tests pass.

Integration tests pass.

Security checks pass.

UAT acceptance criteria are met.

Documentation is updated.

Stakeholder approval is obtained where required.

# 56. SAMPLE ACCEPTANCE CRITERIA

| Feature | Given / When / Then |
| --- | --- |
| Employee Record | Given an authorised HR user; when the user creates an employee; then the system validates mandatory information and creates an employee record. |
| Employee Access | Given an employee; when they access their profile; then they see only information permitted by their role. |
| Leave | Given an employee with sufficient leave balance; when they submit leave; then the system validates and routes it to the configured approver. |
| Contract | Given a contract approaching its configured expiry threshold; when the alert job executes; then authorised HR users receive a notification. |
| Audit | Given an authorised user changes an employee record; when the change is saved; then an audit record is generated containing user, timestamp and change information. |

# 57. QUALITY ASSURANCE

Unit testing

Integration testing

System testing

Security testing

Performance testing

User acceptance testing

Security testing should include vulnerability scanning, penetration testing and OWASP review.

# 58. UAT STRATEGY

UAT should use representative users from HR, ICT, management, line managers, employees and other relevant business units.

A pilot group of approximately 10–20 users is recommended before full rollout.

# 59. PILOT

Usability

Workflows

Permissions

Data

Integrations

Notifications

Reports

Performance

Support processes

Pilot feedback shall be categorised as Critical, High, Medium, Low or Enhancement.

# 60. TRAINING

| Audience | Training Focus |
| --- | --- |
| HR Administrators | All modules, configuration, reporting, user administration and troubleshooting. |
| Managers | Dashboards, approvals, performance, leave and team management. |
| Employees | Profile, leave, documents, benefits, training and performance. |

# 61. DOCUMENTATION

Product Requirements Document

System Architecture Document

Database/ERD Documentation

API Documentation

Security Architecture

Administrator Guide

HR User Guide

Manager Guide

Employee Guide

SOPs

Deployment Guide

Backup/Recovery Guide

Data Migration Plan

Data Dictionary

Test Plan

UAT Plan

Release Notes

# 62. IMPLEMENTATION PHASES

| Phase | Primary Outputs |
| --- | --- |
| Phase 0 — Discovery | Validated requirements, process maps, data audit, integration inventory, migration assessment, final scope and implementation plan. |
| Phase 1 — UX and Architecture | Information architecture, wireframes, prototype, design system, technical/database/security architecture. |
| Phase 2 — Foundation | Authentication, users, roles, permissions, organisation, employee master, documents and audit logs. |
| Phase 3 — HR Operations | Onboarding, offboarding, contracts, leave, attendance, benefits, housing and training. |
| Phase 4 — Strategic HR | Performance, OKRs, 360 feedback, recruitment, dashboards and analytics. |
| Phase 5 — Integration | Approved integrations. |
| Phase 6 — Migration | Cleansing, transformation, validation, test and production migration, parallel run. |
| Phase 7 — QA/UAT | Functional, integration, security, performance and UAT. |
| Phase 8 — Training and Go-Live | Training, pilot, production deployment, hypercare and handover. |

# 63. PROPOSED RELEASE PLAN

## MVP

Authentication

RBAC

Employee records

Organisation structure

Org chart

Documents

Audit logs

Employee self-service

Leave

Manager approvals

Basic dashboards

## Release 2

Onboarding

Offboarding

Contracts

Training

Benefits

Housing

Attendance

## Release 3

Performance

Recruitment

Advanced analytics

Advanced integrations

Biometrics if approved

# 64. SUCCESS METRICS

| Category | Example Measures |
| --- | --- |
| Operational | Reduction in manual HR processing, duplicate records, paper-based processes and approval turnaround time. |
| Employee | Self-service adoption, satisfaction, leave completion and HR-letter self-service. |
| HR | Complete employee profiles, contract renewal tracking, onboarding completion and training compliance. |
| Management | Dashboard adoption, report generation time and approval turnaround. |
| Technical | Availability, API performance, error rate, security incidents and backup success. |

# 65. KEY PRODUCT RISKS

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Poor data quality | High | Data profiling and cleansing |
| Unclear HR policies | High | Discovery workshops |
| Integration complexity | High | Early integration assessment |
| Excessive scope | High | Phased releases |
| Weak RBAC design | Critical | Security architecture before implementation |
| Migration failure | Critical | Rehearsal and validation |
| User resistance | Medium | Pilot and change management |
| Inadequate testing | High | Dedicated QA phase |
| Security vulnerabilities | Critical | Security testing |
| Poor performance | High | Load testing |

# 66. DEPENDENCIES

HR subject matter experts

Employee data

Organisational structure

Existing HR policies

Integration credentials

Identity infrastructure information

Relevant ICT infrastructure

UAT participants

Timely decisions

# 67. ASSUMPTIONS

NISIT will provide authorised access to required source data.

NISIT will identify authoritative HR policies.

NISIT will nominate product owners.

NISIT will provide required SSO information.

External systems will expose usable integration interfaces where required.

Required legal and data-protection requirements will be provided or confirmed.

Users will participate in UAT.

Production infrastructure will be available before deployment.

Final data migration volume will be established during Discovery.

# 68. OPEN QUESTIONS FOR DISCOVERY

| Area | Questions |
| --- | --- |
| Organisation | What is the official hierarchy? How many departments and locations exist? Are positions and grades digital? |
| Employees | How many employees? What employment categories exist? What identifiers are used? |
| Payroll | What payroll system is used? Is integration required? What payroll data should be exposed? |
| Identity | Does NISIT use Microsoft Entra ID? Is Active Directory available? Is MFA implemented? |
| Leave | What leave types, accrual rules, approval and delegation rules apply? |
| Performance | What appraisal framework, OKR approach and rating model are used? |
| Housing | What eligibility and approval rules apply? Are records digital? |
| Recruitment | Is an ATS used? What channels and candidate documents are required? |
| Documents | Where are current documents stored? What retention rules apply? Which are highly confidential? |
| Attendance | Is there a biometric/time-clock system? Is API integration available? |
| Reporting | What reports are produced and legally required? Who receives them? |
| Migration | What sources exist? How much history is required? What is the data quality? |

# 69. PRODUCT BACKLOG STRUCTURE

Use: Epic → Feature → User Story → Acceptance Criteria → Technical Task.

Example: Employee Management → Employee Profile → As an HR Administrator, I want to create an employee profile so that employee information is centrally maintained.

# 70. SAMPLE USER STORIES

As an employee, I want to submit leave electronically so that I do not need to submit paper forms.

As a manager, I want to see pending leave requests for my direct reports so that I can approve them promptly.

As an HR administrator, I want to receive alerts when contracts approach expiry so that renewals can be initiated on time.

As the Director General, I want to view workforce headcount by department so that I can understand organisational staffing.

As a recruitment officer, I want to move a successful candidate directly into the employee master record so that duplicate data entry is avoided.

As a system administrator, I want to configure roles and permissions so that access is controlled according to responsibility.

# 71. DEFINITION OF DONE

Requirements implemented

UI complete

Backend complete

Database changes complete

RBAC implemented

Audit requirements implemented

Validation implemented

Unit tests pass

Integration tests pass

Security checks pass

Documentation updated

UAT criteria met

Code reviewed

Deployment considered

# 72. GOVERNANCE

| Role | Responsibility |
| --- | --- |
| Project Sponsor | Executive authority |
| Product Owner | Product priorities and requirements |
| HR Lead | HR process and policy decisions |
| ICT Lead | Technical environment and integrations |
| Project Manager | Delivery coordination |
| Technical Lead | Architecture and engineering quality |
| QA Lead | Testing and quality assurance |
| Security Representative | Security review and controls |

# 73. CHANGE MANAGEMENT

Minor change

Major change

Scope change

Regulatory change

Emergency change

Changes affecting cost, timeline, security, architecture, data migration or integrations shall require formal approval.

# 74. SUPPORT MODEL

Level 1 — User support

Level 2 — Application support

Level 3 — Engineering/infrastructure support

Support should maintain an incident register, SLA tracking, root-cause analysis, release management and problem management.

# 75. PRODUCTION READINESS CHECKLIST

☐ UAT completed

☐ Critical defects resolved

☐ High-priority defects resolved or formally accepted

☐ Security testing completed

☐ Performance testing completed

☐ Backup configured

☐ Restore tested

☐ Monitoring configured

☐ SSO tested

☐ Email tested

☐ Data migration validated

☐ RBAC validated

☐ Audit logging validated

☐ User accounts provisioned

☐ Training completed

☐ Documentation approved

☐ Go-live approval received

# 76. DISCOVERY DELIVERABLES

Finalised PRD

Business process maps

Persona catalogue

RBAC matrix

Data dictionary

Data migration assessment

Integration inventory

Integration architecture

Technical architecture

Database ERD

UI/UX sitemap

Wireframes

Product backlog

Implementation roadmap

Risk register

Final delivery estimate

Final commercial scope

# 77. RECOMMENDED FIRST 90-DAY PRODUCT ROADMAP

| Period | Focus |
| --- | --- |
| Month 1 — Foundation | Discovery, UX, architecture, database, authentication, RBAC, organisation and employee master. |
| Month 2 — Core HR | Documents, leave, onboarding, offboarding, contracts, notifications and employee self-service. |
| Month 3 — Management | Manager/HR/executive dashboards, reporting, training, benefits and initial UAT. |

# 78. COMMERCIAL BASELINE

| Workstream | Indicative Cost |
| --- | --- |
| Discovery & Requirements | PGK 1,500 |
| UX/UI Design | PGK 3,000 |
| Core Module Development | PGK 7,000 |
| Extended Module Development | PGK 5,500 |
| Document Management & Self-Service | PGK 2,000 |
| Integrations | PGK 1,500 |
| QA | PGK 1,500 |
| Data Migration | PGK 2,000 |
| Training & Documentation | PGK 1,500 |
| Project Management | PGK 1,000 |
| TOTAL | PGK 26,500 |

These figures are the commercial proposal baseline and remain subject to Discovery and formal agreement.

# 79. PRODUCT DECISION LOG

| Decision | Status |
| --- | --- |
| Frontend framework | Proposed: Next.js |
| Backend framework | Proposed: NestJS |
| Database | Proposed: PostgreSQL |
| Mobile strategy | PWA |
| Identity | TBD |
| Cloud provider | TBD |
| File storage | TBD |
| Payroll integration | TBD |
| Biometrics | Optional / TBD |
| Email platform | TBD |
| Calendar integration | TBD |
| Data migration sources | TBD |
| Retention policy | TBD |
| Performance framework | TBD |
| Housing policy | TBD |
| Leave policies | TBD |

# 80. FINAL PRODUCT DEFINITION

The NISIT HR Portal shall become the organisation's central digital platform for workforce administration and employee self-service.

At completion, the platform should support the employee lifecycle: Recruitment → Selection → Offer → Onboarding → Employee Record → Contract → Leave / Attendance → Benefits / Housing → Training → Performance → Career Development → Contract Renewal → Offboarding → Employee History.

All major activities should be linked to the employee's authoritative record, governed by RBAC and supported by auditable workflows.

# 81. FINAL PRODUCT PRINCIPLE

Build the HR Portal as a configurable HR platform, not as a collection of hard-coded HR forms.

Leave policies, approval chains, employee categories, grades, departments, benefits, housing eligibility, training requirements, performance cycles and notification rules should be configurable wherever practical.

# 82. REFERENCES

Lanframe Technology (2026) HR Portal Proposal for NISIT. Confidential commercial proposal, August 2026.

This PRD is based on the supplied Lanframe Technology proposal and expands its requirements into a product-management and software-engineering requirements structure.

# 83. PRD APPROVAL

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| NISIT Project Sponsor | TBD |  |  |
| NISIT HR Lead | TBD |  |  |
| NISIT ICT Lead | TBD |  |  |
| Product Owner | TBD |  |  |
| Lanframe Project Manager | TBD |  |  |
| Technical Lead | TBD |  |  |

Approval Status: Pending Discovery and stakeholder validation.